PRODUCT REQUIREMENTS DOCUMENT (PRD)

Product Name: AI Mock Interview & AI Shortlisting Platform

| Field | Details |
| --- | --- |
| Version | 1.0 |
| Date | March 02, 2026 |
| Status | Draft |
| Prepared For | Indore Institute Of Science & Technology |
| Project Owner |  |
| Author |  |
| Reviewers | Faculty Mentor / Technical Reviewer |
| Approval | AIML HOD |
| Next Review Date | After 1 Week |

Table of Contents

- Product Overview

- Problem Statement

- Product Goals

- User Flow

- Core Features

- Functional Requirements

- Non-Functional Requirements

- Implementation Plan (1-Week Production Plan)

- Success Metrics

- Risk Assessment & Mitigation

- Appendix

1. Product Overview

Vision

To build a real-time AI-powered mock interview system that evaluates communication skills, technical knowledge, and body language, while also automating resume-to-job-description matching and shortlist generation for placement drives.

Target Users

- College students preparing for placements

- Placement Cell / TPO

- Recruiters conducting campus drives

2. Problem Statement

Current Challenges

- Students lack structured interview preparation.

- No real-time feedback on communication and posture.

- Resume shortlisting is manual and time-consuming.

- Recruiters rely on keyword-based filtering instead of intelligent matching.

- No centralized system for tracking interview performance improvement.

3. Product Goals

- Simulate real interview environment in real time.

- Provide AI-based evaluation of answers.

- Analyse voice and body language automatically.

- Automate JD-resume matching.

- Generate explainable AI-based shortlists.

- Provide detailed performance reports.

4. User Flow

- User Login

- Upload Resume

- Upload Job Description

- Confirm Role

- Schedule Mock Interview

- View Guidelines & Instructions

- AI Generates Questions (Role-based)

- Student Answers (Voice + Timer + Webcam)

- Interview Ends

- Report Generation

5. Core Features

5.1 Resume Parsing & JD Matching

- Extract skills, projects, experience

- Parse JD requirements

- Calculate similarity score

- Identify skill gaps

- Generate AI-based shortlist

Tech Used:

- FastAPI

- Claude Sonnet 4.5

- LangChain

- PostgreSQL + pgvector

- n8n workflows

5.2 Live AI Mock Interview Engine

- Real-time WebSocket interview

- Role-specific question generation

- Conversation memory handling

- Timer-based answering

Tech Used:

- FastAPI

- WebSocket

- Redis

- LangChain

- Claude Sonnet 4.5

5.3 Voice Analysis

- Convert speech to text

- Detect filler words

- Analyze speaking clarity

Tech Used:

- Whisper API

- Local Whisper backup

5.4 Body Language Analysis

- Eye contact detection

- Posture detection

- Engagement scoring

Tech Used:

- MediaPipe

- OpenCV

5.5 AI Multi-Agent Evaluation

Agents:

- Interview Agent

- Evaluation Agent

- Resume Agent

Each agent uses structured prompts for scoring and reasoning.

5.6 Performance Report Dashboard

Includes:

- Overall Score

- Technical Score

- Communication Score

- Body Language Score

- JD Match Score

- Skill Gap Analysis

- Improvement Suggestions

Frontend Tools:

- React.js

- Next.js

- Recharts

- Tailwind CSS

- shadcn/ui

6. Functional Requirements

6.1 User Authentication

- The system shall allow users to register and log in securely.

- The system shall manage authenticated sessions using JWT.

- The system shall support secure logout and session expiration.

6.2 Resume Upload & Parsing

- The system shall allow users to upload resumes in PDF format.

- The system shall extract skills, education, experience, and projects using AI.

- The system shall store parsed data in the database.

- The system shall generate embeddings for similarity matching.

6.3 Job Description Processing

- The system shall allow users to upload or paste job descriptions.

- The system shall extract required skills and role expectations.

- The system shall compute a resume–JD match score.

- The system shall generate a skill gap analysis.

6.4 Interview Scheduling

- The system shall allow users to schedule mock interviews.

- The system shall display interview guidelines before starting the session.

6.5 Live AI Interview

- The system shall generate role-based interview questions dynamically.

- The system shall conduct an 8-question structured interview.

- The system shall enforce time limits per question.

- The system shall capture and store voice and transcript data.

6.6 Voice Analysis

- The system shall convert speech to text in real time.

- The system shall detect filler words and pauses.

- The system shall compute a communication score.

6.7 Body Language Analysis

- The system shall track eye contact through webcam.

- The system shall analyze posture alignment.

- The system shall generate an engagement score.

6.8 Evaluation & Report Generation

- The system shall evaluate technical answers using AI.

- The system shall generate overall and category-wise scores.

- The system shall provide personalized improvement suggestions.

- The system shall display performance analytics in dashboard format.

7. Non-Functional Requirements

Performance

- The system shall respond to interview prompts within 2 seconds.

- Report generation shall complete within 10 seconds after interview end.

Scalability

- The system shall support concurrent users during placement drives.

- The architecture shall allow container-based scaling.

Security

- All communication shall occur over HTTPS.

- User data and resume files shall be securely stored.

- Authentication tokens shall expire after session timeout.

Reliability

- The system shall provide fallback processing in case of API failure.

- The platform shall maintain high system uptime.

Usability

- The user interface shall be responsive and intuitive.

- The dashboard shall clearly present scores and analytics.

Maintainability

- The system shall follow modular backend architecture.

- Deployment shall be manageable through container orchestration.

8. Implementation Plan (1-Week Production Plan)

Day 1 – Setup & Architecture

- Setup GitHub repository

- Configure Docker Compose

- Setup PostgreSQL, Redis, MinIO

- Setup FastAPI base server

- Setup Next.js frontend

- Connect frontend ↔ backend

Deliverable: Working login page + server running

Day 2 – Resume & JD Parsing

- Implement resume upload API

- Extract text using PDF parser

- Parse JD with Claude

- Store embeddings in pgvector

- Build similarity scoring

Deliverable: Resume-JD matching working

Day 3 – Live Interview Engine

- Implement WebSocket connection

- Create Interview Agent via LangChain

- Add Redis for conversation memory

- Generate role-based questions

Deliverable: Live AI asking questions

Day 4 – Voice Integration

- Integrate Whisper API

- Convert audio → text

- Connect transcript to evaluation pipeline

- Add local Whisper fallback

Deliverable: Voice-based answering working

Day 5 – Vision Integration

- Integrate MediaPipe

- Track posture & eye contact

- Send posture score to backend

- Store temporary data in Redis

Deliverable: Basic body language scoring

Day 6 – Evaluation & Report System

- Build Evaluation Agent

- Generate structured scoring output

- Create report API

- Design report dashboard using Recharts

Deliverable: End-to-end interview → report

Day 7 – Testing & Deployment

- Fix bugs

- Optimize performance

- Deploy frontend to Vercel

- Deploy backend to Railway/VPS

- End-to-end testing

Deliverable: Fully deployed MVP

9. Success Metrics

- Interview session completes without crash

- Report generated within 10 seconds

- Resume matching accuracy > 80%

- Students show measurable improvement over sessions

10. Risk Assessment & Mitigation

10.1 Technical Risks

Risk 1: AI Model Latency

Impact: Delay in question generation or evaluation scoring.
Mitigation:

- Optimize prompt engineering.

- Use async FastAPI processing.

- Cache JD embeddings and reuse similarity results.

- Implement fallback lightweight model if primary model fails.

Risk 2: Real-Time Interview Disruption

Impact: WebSocket disconnection may interrupt interview session.
Mitigation:

- Implement auto-reconnect logic.

- Store transcript progressively in database.

- Allow resume-from-last-question feature.

Risk 3: Voice Recognition Inaccuracy

Impact: Incorrect transcript affecting evaluation score.
Mitigation:

- Use Whisper confidence scoring.

- Apply post-processing text cleanup.

- Enable local Whisper fallback.

Risk 4: Body Language Detection Errors

Impact: Incorrect posture or eye-contact scoring.
Mitigation:

- Use threshold-based scoring instead of binary scoring.

- Assign weighted average confidence score.

- Allow partial weight if webcam detection quality is low.

10.2 Operational Risks

Risk 5: High Load During Placement Drives

Impact: Server overload or slow performance.
Mitigation:

- Container-based deployment (Docker).

- Horizontal scaling capability.

- Load testing before deployment.

Risk 6: Data Privacy & Security Issues

Impact: Loss of trust or compliance issues.
Mitigation:

- HTTPS encryption for all communication.

- Secure object storage (MinIO).

- JWT-based authentication and session expiry.

- Role-based access control for TPO/Recruiters.

10.3 User Risks

Risk 7: Poor Internet Connectivity

Impact: Interview interruption or data loss.
Mitigation:

- Auto-save transcripts in real time.

- Allow session resume option.

- Display connection stability indicator.

11. Appendix

11.1 Technology Stack Summary

Frontend

- React.js

- Next.js

- Tailwind CSS

- shadcn/ui

- Recharts

Backend

- FastAPI

- WebSocket

- Redis

AI & Agents

- Claude Sonnet 4.5

- LangChain

- n8n

Voice & Vision

- Whisper API (with local backup)

- MediaPipe

- OpenCV

Database & Storage

- PostgreSQL

- pgvector

- Redis

- MinIO

Deployment

- Docker Compose

- Vercel (Frontend)

- Railway / VPS (Backend)

11.2 Future Enhancements

- Coding round simulator with compiler integration

- Emotional intelligence scoring

- Recruiter analytics dashboard

- Peer comparison & ranking system

- AI-driven career recommendation system

11.3 Abbreviations

- AI – Artificial Intelligence

- JD – Job Description

- JWT – JSON Web Token

- API – Application Programming Interface

- RAG – Retrieval Augmented Generation

- TPO – Training and Placement Officer